SVaaN GLOBAL TECH

Public Website — Developer Master Specification

Comprehensive audit, content direction, information architecture, functional requirements and launch checklist

Reference staging site: https://svaan-web.vercel.app/
Audit basis: October 5, 2026

Developer instruction — read this first This is the working specification for the public SVaaN website. Preserve the strongest visual foundation, but rebuild the information hierarchy, messaging, proof, conversion flow, content accuracy, legal pages and technical QA around this document. Do not invent clients, testimonials, metrics, certifications or outcomes.

| Priority | Meaning | Action |
| --- | --- | --- |
| P0 — Critical | Launch blocker, credibility, factual, legal or broken functionality | Must be fixed before public launch. |
| P1 — Strategic | Positioning, information architecture, core copy and proof | Required for the new public version. |
| P2 — Conversion | Lead capture, CTA, case studies and trust | Required before serious marketing traffic. |
| P3 — SEO / Growth | Search structure, content, metadata and schema | Implement at launch or immediately after. |
| P4 — Polish | Visual refinement, animation and micro-interactions | Do after content and functionality are correct. |

# 1. Executive Summary

The staging site is visually strong and has a coherent modern technology-company aesthetic. The main weakness is the commercial story. The current site presents SVaaN as a broad strategy/design/engineering company, while the stronger public story is a technology partner that builds, modernizes, operates and continuously improves business-critical technology.

The new site must make a prospective founder, CEO, CTO, COO or technology leader understand within seconds: what SVaaN does, who it helps, why it is different, what evidence exists, and what the next step should be.

Recommended core positioning SVaaN is a technology partner for the full lifecycle of business technology — helping organizations build new software, modernize existing systems, operate critical technology and continuously improve how technology supports the business.

## Recommended four-pillar model

| Pillar | Meaning | Typical services |
| --- | --- | --- |
| BUILD | Create new products and systems. | Custom software, product engineering, MVP, POC, enterprise applications, AI solutions. |
| MODERNIZE | Improve or replace technology that is holding the business back. | Legacy modernization, architecture, cloud migration, AI integration, API/integration work. |
| OPERATE | Keep live technology reliable and useful. | Application support, helpdesk, production support, infrastructure, cloud managed services, DevOps. |
| EVOLVE | Continuously improve technology as the business changes. | Automation, AI, optimization, enhancements, performance improvement, product evolution. |

# 2. Current-State Audit — What Exists Today

The staging site currently includes Home, About, Approach, Capabilities, Work, Leadership, Contact, Privacy and Terms. The homepage leads with “We build technology that moves business forward” and presents strategy, design, engineering, AI, cloud, managed support, selected work, process, metrics, technology stack, testimonial and contact CTA.

| Area | Current observation | Assessment | Required direction |
| --- | --- | --- | --- |
| Visual design | Clean, modern, premium technology aesthetic. | Strong | Preserve the visual system unless it conflicts with the new hierarchy. |
| Hero | Generic technology/strategy statement. | Needs change | Make the proposition more specific and commercially useful. |
| Capabilities | Six broad service groups. | Good foundation | Reorganize into Build / Modernize / Operate / Evolve. |
| Work | Six case-study cards with generic company descriptions. | High risk | Use only verified real work; every detail page must exist. |
| Metrics | Zero-value placeholders plus a separate 120+ projects figure. | Critical | Remove placeholders; use only verified metrics. |
| Testimonial | Named testimonial appears on homepage. | Critical | Use only a verified client/person/testimonial with permission. |
| About | Purpose, vision, mission and beliefs are abstract. | Needs rewrite | Tell the real SVaaN story and explain what makes the company different. |
| Approach | Five-stage process plus a second engagement model. | Overlapping | Simplify into one understandable operating model. |
| Leadership | Dinesh and Sai profiles. | Strong base | Keep structure; rewrite Sai profile naturally and verify titles/facts. |
| Contact | Basic form and contact details. | Functional base | Turn into a qualification-oriented enquiry flow. |
| Legal | Privacy/Terms contain placeholder-like or unnatural language. | Critical | Replace with legally reviewed, plain-English policies. |
| Footer | Basic navigation and contact details. | Needs expansion | Add clear solution, company, resources, trust and contact navigation. |

## Verified staging issues

Homepage displays 0% satisfied clients, 0+ years of experience, 0+ projects delivered and 0 industries served. These are not acceptable on a public site.

Homepage separately displays 120+ Projects Delivered, creating an internal inconsistency with the zero-value metrics.

Homepage work cards link to /work/fintech-platform, /work/healthcare-transformation, /work/proptech-suite and /work/ecommerce-infra; these routes returned 404 during audit.

The Work page lists additional projects such as National Freight Co. and Government Agency. Verify them before publication.

Homepage contains a named Sarah Jenkins testimonial. Verify it and obtain approval, otherwise remove it.

Privacy page explicitly contains a note that final legal text must be reviewed and approved. That note must not exist in production.

Terms page also contains a final-review placeholder note and should be legally reviewed before production.

Branding appears as both SVaaN and SVAAN. Establish one public brand treatment and use it consistently.

# 3. Website Goals

Position SVaaN as a credible long-term technology partner rather than a generic software development vendor.

Make the commercial proposition understandable within seconds.

Show credible proof through real client stories, outcomes, relationships and verified metrics.

Make Application Support / Managed Technology a visible strength rather than a secondary service.

Create a clear path for US, UK, UAE, Canada and other target-market prospects to enquire.

Generate qualified business enquiries rather than generic contact submissions.

Support outbound and LinkedIn activity by giving prospects a strong destination after they research SVaaN.

Create an SEO-ready architecture around services and buyer problems.

Establish trust around security, privacy, delivery, support and leadership.

Create a content architecture that can scale without another major redesign.

# 4. Primary Audience / ICP

| Audience | What they care about | Website response |
| --- | --- | --- |
| Founder / CEO | Growth, reliability, cost, speed, reduced dependency, trusted partner. | Business outcomes, ownership, long-term partnership, simple language. |
| CTO / CIO | Architecture, engineering capability, security, delivery, support. | Technical depth, case studies, delivery model, trust/security. |
| COO / Operations | Reliability, support, process, productivity, continuity. | Operate pillar, support model, operational proof. |
| Product leader | Speed to market, product quality, roadmap, engineering. | Build, MVP, POC, product engineering and case studies. |
| Legacy technology owner | Risk, modernization, integration, cloud, cost. | Modernize pillar, migration/modernization proof. |
| Business needing support | Responsiveness, ownership, continuity, predictable service. | Managed Technology / Application Support as a major proposition. |

Treat decision-makers as business buyers first and technology buyers second. Explain business value before listing technology.

# 5. Recommended Information Architecture

| Navigation | Primary page | Purpose |
| --- | --- | --- |
| Home | / | Core positioning, proof, pillars, client stories and CTA. |
| Solutions | /solutions | Four-pillar overview. |
| Build | /solutions/build | New software/product engineering. |
| Modernize | /solutions/modernize | Legacy, cloud and architecture modernization. |
| Operate | /solutions/operate | Application support, helpdesk, cloud, DevOps and production. |
| Evolve | /solutions/evolve | AI, automation, optimization and continuous improvement. |
| Client Stories | /work | Verified real work with measurable outcomes. |
| Why SVaaN | /why-svaan | Differentiation and trust. |
| Approach | /approach | How engagements work. |
| About | /about | Company story, beliefs and direction. |
| Leadership | /leadership | Dinesh, Sai and future leadership. |
| Insights | /insights | Commercially useful thought leadership. |
| Security & Trust | /security | Security practices, privacy, continuity and compliance status. |
| Contact | /contact | Qualified business enquiry. |
| Legal | /privacy, /terms, /cookies | Reviewed legal policies. |

Navigation rule Do not overload the top navigation with every service. Keep navigation simple. The four solution pillars should be the primary commercial architecture; detailed services live beneath them.

# 6. Homepage — Detailed Replacement Specification

## 6.1 Hero

Replace the current generic hero. Recommended direction:

Headline option A: Build. Modernize. Operate. Evolve.

Supporting copy: SVaaN helps businesses build new software, modernize existing systems, operate critical technology and continuously improve the way technology supports their business.

Primary CTA: Discuss your technology challenge

Secondary CTA: See client stories

Hero should communicate business value, not only technology capability.

Keep the visual design premium and restrained.

Avoid generic stock imagery.

If an availability banner is retained, use it only if operationally true.

Hero must work cleanly at mobile widths.

## 6.2 Trust strip

| Item | Content rule |
| --- | --- |
| Founded | Use verified founding year only. |
| Team | Use verified current team size only. |
| Markets | Use verified client/service markets only. |
| Client growth | Use referral-led growth only if internally approved and factually supported. |
| Projects | Use verified count only; never use placeholder zeros. |

## 6.3 Problem framing

Suggested direction: “Technology should help the business move faster. It should not become the thing holding it back.”

Introduce four common situations: a new product to build; a legacy system to modernize; live applications that need support; and operations that can be automated.

## 6.4 Four solution pillars

| Section | Heading | Supporting message | CTA |
| --- | --- | --- | --- |
| Build | Build what the business needs next. | From POC and MVP to enterprise software and AI-enabled products. | Explore Build |
| Modernize | Modernize what is holding the business back. | Improve legacy systems, architecture, integrations and cloud foundations. | Explore Modernize |
| Operate | Keep critical technology running. | Application, production, infrastructure, helpdesk, cloud and DevOps support. | Explore Operate |
| Evolve | Keep improving after launch. | Automation, AI, optimization and continuous product improvement. | Explore Evolve |

## 6.5 Client stories

Replace generic “selected works” language with: “Client Stories — Real problems. Real work. Real outcomes.”

Client name or approved anonymized label

Industry

Problem

SVaaN role

Result

Link to a working detail page

## 6.6 Why SVaaN

We stay accountable beyond go-live.

We work from the business problem, not just the technical requirement.

One partner can support the technology lifecycle from build through operation.

Long-term client relationships matter more than one-off delivery.

Engineering depth is combined with a business-first leadership perspective.

## 6.7 How we work

Use one lifecycle: Understand → Decide → Build → Run → Improve.

## 6.8 Technology

Move the technology section lower on the page. It should prove engineering depth after the business proposition and proof have been established.

## 6.9 Leadership

Show Dinesh Natarajan — Founder and Sai Ramamurthy — Chief Executive Officer. Verify titles before production.

## 6.10 Final CTA

Recommended heading: “Have a technology problem worth solving?”

Supporting text: “Tell us what is happening, what you want to achieve, and where you need help.”

CTA: “Discuss your challenge”

# 7. Solution Pillars — Detailed Requirements

## BUILD

Create new technology around a real business need.

Custom Software Development

Product Engineering

MVP Development

POC Development

Enterprise Software

Web & Mobile Applications

AI Software Development

Systems Integration

## MODERNIZE

Improve technology that has become difficult, expensive or risky to change.

Legacy Application Modernization

Cloud Migration

Architecture Modernization

API & Integration

Database Modernization

Performance Improvement

AI Integration

Security & Reliability Improvements

## OPERATE

Keep business-critical technology stable, supported and useful.

Application Support

Production Support

Helpdesk / End-user Support

Infrastructure Support

Cloud Managed Services

DevOps Support

Monitoring & Incident Response

Continuous Maintenance

## EVOLVE

Improve technology and workflows after launch.

AI & Automation

Workflow Automation

Product Enhancement

Operational Optimization

Analytics / Decision Support

Continuous Improvement

Performance Optimization

Technology Roadmaps

Every pillar page should follow: Problem → What we do → When you need it → How we work → Relevant technologies → Client story → FAQ → CTA.

# 8. Client Stories / Work — Critical Rebuild

Non-negotiable Do not publish invented, placeholder, anonymized or fictional client stories as if they were actual engagements. Every case study must be internally verified and approved for public use.

## Case-study template

Client / approved anonymized label

Industry

Business situation

Challenge

Why the challenge mattered

SVaaN role

What SVaaN delivered

Technology used

Delivery model

Measurable result

Ongoing support/evolution, if applicable

Client quote, only if authentic and approved

CTA

## Current staging items requiring verification

| Current item | Action |
| --- | --- |
| Global Financial Services / AI-Powered FinTech Platform | Verify real client/project. Replace with actual name or approved anonymized label. Create working detail page. |
| Enterprise Health Network / Healthcare Digital Transformation | Verify and create real case study. |
| Global Real Estate / PropTech Management Suite | Verify and create real case study. |
| Retail Enterprise / E-Commerce Infrastructure | Verify and create real case study. |
| National Freight Co. / Autonomous Logistics Tracker | Verify; do not publish unless approved. |
| Government Agency / Zero-Trust Identity Portal | Verify; be especially careful with confidentiality and security claims. |

# 9. About Page

The current About page is coherent but too abstract. Reduce purpose/vision/mission language and tell the real company story.

Who SVaaN is

How SVaaN started

What the company has learned from long-term technology relationships

What SVaaN believes about ownership beyond go-live

What the four solution pillars mean

Leadership

Markets / operating footprint

CTA

Writing style Use plain English. Avoid repeated generic phrases such as “meaningful progress”, “transform complexity into clarity”, “technology-driven outcomes”, “intersection of strategy and technology” and similar agency language.

# 10. Leadership Page

## Dinesh Natarajan

Keep the current factual structure as the starting point, but verify every metric, geography, title and experience claim before publishing.

## Sai Ramamurthy

Use a natural, human executive biography. Recommended direction:

Sai Ramamurthy is the CEO of SVaaN Global Tech, where he works with businesses on growth, transformation, and building stronger ways of working. His focus is on understanding how a business operates as a whole — its people, processes, technology, customers, and the decisions that drive it.

He believes that technology should follow the business, not the other way around. Much of his work is about finding what is holding a business back, simplifying it, and putting the right systems and people in place so the business can grow without everything depending on the founder.

Sai is also the founder of NO TOXIC®, a venture built around his belief that businesses can create value without compromising people or the planet. Across both ventures, his work is driven by a simple idea: build businesses that are commercially strong, well organised, and capable of creating a better future.

Verify title, chronology and public disclosures before publishing.

# 11. Approach Page

The current page has five principles, five stages and a second four-part engagement model. Simplify it.

| Stage | Meaning | Examples |
| --- | --- | --- |
| 1. Understand | Understand the business problem, users, constraints and current state. | Discovery, stakeholder discussions, current-state review. |
| 2. Decide | Choose the right direction before committing to execution. | Prioritization, architecture, roadmap, solution options. |
| 3. Build | Turn the chosen direction into working technology. | Design, engineering, integration, QA, deployment. |
| 4. Run | Keep live technology stable and useful. | Application support, production support, cloud, DevOps. |
| 5. Improve | Use learning and business change to continuously evolve. | Automation, AI, enhancements, optimization. |

If an engagement-model section is retained, make it a small section: Project-based / Dedicated team / Ongoing managed service.

# 12. Contact / Lead Qualification

| Field | Required? | Options / notes |
| --- | --- | --- |
| Name | Yes | Full name |
| Work email | Yes | Business email preferred |
| Company | Yes | Company name |
| Role | Recommended | Founder / CEO / CTO / COO / Product / IT / Other |
| What do you need? | Yes | Build / Modernize / Operate / Evolve / Unsure |
| Current challenge | Yes | Free text |
| Timeline | Recommended | Immediate / 1–3 months / 3–6 months / 6+ months |
| Approx. budget | Optional | Use ranges only if commercially appropriate |
| Phone | Optional | Include country code |
| Consent | As legally required | Privacy/communication consent |

## Submission behaviour

Show a clear success state.

Prevent duplicate submissions.

Validate client-side and server-side.

Log enquiries securely.

Send notification to the designated SVaaN business inbox.

Send prospect acknowledgement only if approved.

Do not expose submitted data in browser logs.

Protect against spam/bots.

Track successful submission as an analytics event.

# 13. Trust, Security and Compliance

Create a Security & Trust page only around claims SVaaN can substantiate.

Secure development practices — only if documented.

Access control / least privilege — only if actually implemented.

MFA — state current status accurately.

Data handling and privacy — link to the reviewed Privacy Policy.

Backup and recovery — state only if documented.

Monitoring and incident handling — state only if operationally implemented.

Business continuity — state only if documented.

Compliance/certification — clearly distinguish certified, implementing, planned and not applicable.

ISO 27001 — do not imply certification until certification has been awarded.

Trust principle Never use “enterprise-grade”, “ISO compliant”, “GDPR compliant”, “zero-trust”, “certified” or similar claims as marketing adjectives unless the claim is specific, accurate, current and supportable.

# 14. Privacy, Terms and Cookies — P0

Treat the current legal pages as draft placeholders, not production legal documents.

Remove the current sentence stating that final legal text still needs approval.

Have final Privacy Policy reviewed by the appropriate legal/business owner.

Use plain-English descriptions of data collected, purpose, legal basis where applicable, retention, processors, transfers and user rights.

Describe actual cookies/analytics tools used. Do not describe tools that are not installed.

Remove unusual wording such as “diagnostic algorithms”, “identity markers”, “total system clearance” and “internal personnel directories” unless legally and technically accurate.

Terms must accurately identify the website operator, applicable law/jurisdiction and limitations.

Cookie banner/consent behaviour must match the actual implementation.

# 15. Footer

| Column | Links |
| --- | --- |
| Solutions | Build / Modernize / Operate / Evolve |
| Company | About / Leadership / Why SVaaN / Careers |
| Work | Client Stories |
| Resources | Insights / Security & Trust |
| Contact | Email / Phone / Address / Contact |
| Legal | Privacy / Terms / Cookies |
| Social | LinkedIn and other approved official profiles |

Prefer “SVaaN” for public brand usage unless a legal footer requires “SVaaN Global Tech Pvt. Ltd.”

# 16. SEO and Metadata Requirements

| Page | Primary search intent | Title direction |
| --- | --- | --- |
| Home | SVaaN technology partner | SVaaN Global Tech ¦ Technology Partner for Business |
| Build | Custom software development | Custom Software Development ¦ SVaaN |
| Modernize | Legacy modernization / cloud | Legacy & Application Modernization ¦ SVaaN |
| Operate | Application support / managed technology | Application Support & Managed Technology Services ¦ SVaaN |
| Evolve | AI automation / product evolution | AI, Automation & Continuous Technology Improvement ¦ SVaaN |
| Work | Technology case studies | Client Stories & Technology Case Studies ¦ SVaaN |
| Security | Technology security / trust | Security & Trust ¦ SVaaN Global Tech |

Every indexable page needs a unique title and meta description.

Use one clear H1 per page.

Use semantic H2/H3 hierarchy.

Add Organization / WebSite / Breadcrumb / Article / FAQ schema where appropriate.

Add Open Graph and social preview metadata.

Use descriptive image alt text.

Generate XML sitemap and robots.txt.

Canonicalize URLs.

Avoid duplicate content across service pages.

Create 301 redirects for changed public URLs.

# 17. Technical, Performance and Accessibility Requirements

Mobile-first responsive behaviour at 320px, 375px, 768px, 1024px and desktop widths.

No horizontal overflow.

All interactive controls keyboard accessible.

Visible focus states.

Sufficient contrast.

Images use modern formats where practical and have explicit dimensions to reduce layout shift.

Lazy-load below-the-fold images where appropriate.

Avoid unnecessary client-side JavaScript.

Use semantic HTML.

Buttons and links must have clear accessible names.

Forms must have labels, validation messages and accessible error states.

Target strong Core Web Vitals, especially LCP, CLS and INP.

Do not sacrifice performance for animation.

Navigation must not depend on hover-only interactions.

# 18. Analytics and Conversion Tracking

| Event | Trigger |
| --- | --- |
| CTA_Click | Primary/secondary CTA click |
| Contact_Start | User focuses first contact field |
| Contact_Submit | Successful form submission |
| CaseStudy_View | Case-study page view |
| Solution_View | Solution page view |
| LinkedIn_Click | Official LinkedIn link click |
| Phone_Click | Telephone link click |
| Email_Click | Mail link click |
| Map_Click | Map link click |

Use the analytics platform approved by SVaaN. Document the implementation and do not add tracking tools merely because they are common.

# 19. Content / CMS Requirements

Case studies should be data-driven so new stories can be added without developer intervention if a CMS is available.

Insights/articles should be data-driven.

Leadership profiles should be editable.

Solution pages should use reusable components.

CTA labels should be configurable.

Images should be manageable without code changes.

SEO title, description and Open Graph fields should be editable.

# 20. Visual Design Direction

Preserve the current clean, premium, modern visual language where it supports the new information architecture.

Reduce decorative content that does not improve comprehension or trust.

Use real people, real work and real system/product visuals wherever possible.

Avoid generic stock images of teams staring at laptops.

Use whitespace intentionally, but do not create excessive vertical gaps between business information.

Make CTA hierarchy obvious.

Use subtle motion only where it helps orientation or storytelling.

Keep typography highly readable; break long paragraphs into shorter blocks.

Ensure mobile layout feels intentionally designed, not merely collapsed from desktop.

# 21. Content / Writing Rules

Write like experienced business operators, not a marketing agency.

Prefer short, direct sentences.

Use concrete verbs: build, modernize, support, run, improve, integrate, automate.

Avoid repeated buzzwords: transformation, meaningful, clarity, purpose, innovation, cutting-edge, seamless, robust, scalable, next-generation.

Do not claim measurable outcomes without evidence.

Do not use unsupported superlatives such as “industry-leading”.

Explain business impact before technology.

Use technical depth on service pages for CTO/engineering audiences.

Do not make every page sound like generic corporate copy.

# 22. Page-by-Page Acceptance Criteria

| Page | Must be true before approval |
| --- | --- |
| Home | Clear positioning; verified proof; no placeholders; approved testimonial; working CTAs; mobile QA. |
| Solutions | Four-pillar architecture; services correctly grouped; no duplicate/conflicting services. |
| Build | Clear buyer problems, services, process, proof, FAQ and CTA. |
| Modernize | Clear modernization problems, process, risks, outcomes and proof. |
| Operate | Strong application/support/managed technology proposition and operating model. |
| Evolve | AI/automation positioned around real business use cases rather than generic AI claims. |
| Work | All cards have working detail pages; all projects verified. |
| Why SVaaN | Clear differentiators supported by real company evidence. |
| Approach | Simple lifecycle; no duplicated methodology. |
| About | Real company story; plain language; verified facts. |
| Leadership | Verified titles and biographies; professional images; working profiles. |
| Contact | Qualified form; spam protection; success state; backend notification. |
| Security | Only accurate, documented claims. |
| Privacy | Legally reviewed and technically accurate. |
| Terms | Legally reviewed and technically accurate. |
| Cookies | Matches actual cookie/analytics implementation. |

# 23. Pre-Launch QA Checklist

## Functional

All navigation links work.

All CTA links work.

All case-study links work — no 404s.

Contact form submits successfully.

Email notifications work.

Validation works.

Spam protection works.

Mobile menu works.

Footer links work.

Social links point to approved official profiles.

Map link works.

Phone/email links work on mobile.

## Content

No placeholder copy.

No lorem ipsum.

No zero-value placeholder metrics.

No fictional testimonials.

No unverified client names.

No unverified certifications.

No outdated leadership titles.

No inconsistent company names.

No spelling/grammar issues.

No “final legal review” notes on production pages.

## Technical

Production build passes.

No console errors.

No broken image requests.

No 404 routes.

No hydration errors.

No mixed-content warnings.

Sitemap generated.

Robots configured.

Canonical URLs correct.

Open Graph previews correct.

Analytics verified.

Form backend secured.

Environment variables are not exposed.

## Accessibility

Keyboard navigation tested.

Focus states tested.

Screen-reader labels tested.

Contrast tested.

Images have appropriate alt text.

Form errors are accessible.

## Performance

Run Lighthouse/PageSpeed on homepage and major landing pages.

Check Core Web Vitals.

Compress large images.

Check font loading.

Check third-party scripts.

Test on mobile network conditions.

# 24. Recommended Development Sequence

Freeze current staging as the audit baseline; preserve a branch/version before major changes.

Resolve P0 factual, broken-route, legal and placeholder issues.

Implement the new information architecture and navigation.

Build reusable solution-pillar templates.

Rewrite and implement homepage.

Rebuild Work / Client Stories with verified content.

Rewrite About and Leadership.

Simplify Approach.

Upgrade Contact and enquiry flow.

Build Security & Trust page.

Implement SEO metadata, schema, sitemap, redirects and analytics.

Run accessibility, mobile, performance and functional QA.

Conduct business-owner content approval.

Conduct legal/privacy approval.

Deploy to production only after all P0/P1 items are closed.

# 25. Developer Change Register

| ID | Priority | Change | Owner | Status |
| --- | --- | --- | --- | --- |
| WEB-001 | P0 | Remove placeholder zero metrics | Developer + Business | Open |
| WEB-002 | P0 | Fix all broken case-study routes | Developer | Open |
| WEB-003 | P0 | Verify/remove current testimonial | Business | Open |
| WEB-004 | P0 | Verify every case study | Business | Open |
| WEB-005 | P0 | Replace Privacy Policy with approved legal copy | Legal + Developer | Open |
| WEB-006 | P0 | Replace Terms with approved legal copy | Legal + Developer | Open |
| WEB-007 | P0 | Standardize SVaaN branding | Developer + Brand | Open |
| WEB-008 | P1 | Implement Build/Modernize/Operate/Evolve architecture | Developer | Open |
| WEB-009 | P1 | Rewrite homepage positioning | Business + Content | Open |
| WEB-010 | P1 | Rebuild Client Stories | Developer + Business | Open |
| WEB-011 | P1 | Rewrite About | Business + Content | Open |
| WEB-012 | P1 | Rewrite Leadership biographies | Business | Open |
| WEB-013 | P1 | Simplify Approach | Developer + Content | Open |
| WEB-014 | P2 | Upgrade contact form | Developer | Open |
| WEB-015 | P2 | Create Why SVaaN page/section | Developer + Content | Open |
| WEB-016 | P2 | Create Security & Trust page | Developer + Business | Open |
| WEB-017 | P3 | SEO metadata/schema/sitemap | Developer/SEO | Open |
| WEB-018 | P3 | Analytics event tracking | Developer/Marketing | Open |
| WEB-019 | P4 | Visual polish and motion | Designer + Developer | Open |

# 26. Definition of Done

A first-time visitor can explain what SVaaN does after the hero and first two sections.

The four commercial pillars are obvious.

The site clearly explains why a prospect should choose SVaaN.

All public claims are verified.

Every case study is real/approved or explicitly anonymized.

There are no broken public routes.

There are no placeholder metrics or content.

The contact flow captures qualified enquiries.

Legal pages have been reviewed and match the actual implementation.

The site works on mobile, tablet and desktop.

Accessibility and performance checks are complete.

SEO basics are implemented.

Analytics are verified.

Business owner has approved final copy.

Legal/business owner has approved final legal pages.

# 27. Audit Reference — Staging Evidence

Staging pages reviewed:

https://svaan-web.vercel.app/

https://svaan-web.vercel.app/about

https://svaan-web.vercel.app/approach

https://svaan-web.vercel.app/capabilities

https://svaan-web.vercel.app/work

https://svaan-web.vercel.app/leadership

https://svaan-web.vercel.app/contact

https://svaan-web.vercel.app/privacy

https://svaan-web.vercel.app/terms

Final instruction to the developer This is not just a visual redesign. The objective is to make the public website commercially credible, factually trustworthy, easy to understand, technically reliable and ready to support SVaaN's growth. Content, proof, UX, forms, SEO, accessibility, security and legal implementation are all part of the definition of done.